
CITY OF REILE’S ACRES
REGULAR MEETING OF CITY COUNCIL
Minutes subject to council review and revision
September 14, 2026

Mayor Amundson called the meeting to order at 7:00pm. Council members present were Jay Dick, Jim Thornton, Tim Hager, and Tom Krantz. Also present was Auditor Miller, Deputy Weble, and a few residents. (Hager, Dick) to approve the August 10th council meeting minutes, motion passed unanimously.

Policing: Deputy Weble presented the August policing report. There was a break in at one of the new construction homes in the New Haven addition last month. They stole furniture that was in the home for staging.
Attorney: No items this month.
Engineer: Motion (Krantz, Thornton) to approve change order #3 to add privacy fencing in the New Haven addition provided there are contingency dollars available to cover the cost of $79,148.78 ;passed unanimously.
Motion (Hager, Krantz) to approve change order #4 for installing mailbox clusters in the New Haven addition for $9240; passed unanimously.
Motion (Dick, Thornton) to approve pay request #4 for $589,511.47 to Border States Paving, passed unanimously.
Open Discussion: No items this month.
Ordinance Issues: No new items this month.
If you see ordinance issues you would like addressed, please contact the city at cityoffice@reilesacresnd.org 
Garbage: No items this month.
Fire: No items this month. 
Roads: It was noted that there are some bad spots on Landview between the Bakers Lanes. Member Dick will reach out to some contractors to get some estimates and see if an overlay can be completed prior to winter. 
Sewer: No items this month.
Drainage: Auditor Miller noted that key contracting completed inspection off all the storm sewer drains in the city they reported several needed work. Some need bottoms replaced, some need grout and other need the construction bags removed that weren’t done years ago. Motion (Hager, Krantz) to approve the estimate from Key Contracting for storm drain repairs for $24,275; passed unanimously.
Park: Jack Chamberlin completed the dock in the New Haven park. Jack will be attending the October meeting to present his final project to the council. The city hired Turf Tammers to haul clay into the New Haven park lot and level the lot this year. If work gets completed timely a sidewalk to the dock and pond will be poured this fall.
	The well to the community center is shot, auditor Miller is working with a few contractors to get quotes to run rural water from the city shops through the park lots vs digging a new well. Also, the water heater went out this week, and a contractor will replace the heater later this week.
	The current community center was discussed in depth and council members were asked last month to bring some ideas to this month’s meeting to discuss a future rebuild of the community center. Member Hager and member Krantz both brought some ideas and drawings to the meeting. The council talked through both designs and liked aspects of both buildings. They we will work to incorporate some changes noted and bring to next month’s meeting. The city is budgeting a new community center in next year’s city budget and looking at possibly taking a loan out for the remaining expenses. 
Community Events: The annual city picnic was held on Thursday September 10th from 4:30 to 8. Thanks to all who helped to make it a successful event. The City will plan to have a more robust celebration next year.
Forestry: Unless the rainfall significantly changes in the next few weeks, the city will not plant trees this fall.
ET area: No items this month.
Planning and Zoning: No items this month.
Building Permits: No items this month.

Finance: Motion (Thornton, Hager) to approve the Final budget with a mill levy of 45.85 or $$344,486; passed unanimously. Member Dick verified the checking and money market accounts. Motion (Krantz, Hager) to approve the August financials and the following bills (roll call: In Favor: Thornton, Dick, Hager, Krantz; Opposed: none; Abstained: None), motion passed. Council and employee wages 9369; IRS fund 505.93; Cass County Electric 813.89; City of Fargo 9171.45; Waste Management 6778.21; Xcel Energy 45.89; Cass County Government 4446.71; Cass Rural Water 572.91; Chase Card 837.62; Gage Miller 54.99; Deck Masters 5188.60; Border States Paving 535953.74; Starion Bank Services 500; Arntson Stewart Wegner 9114.19; Advanced Striping 42450; Camrud Foss Construction 11650; Brady Martz 11025; and Precision Lawn & Landscape 815. 

Motion (Hager, Krantz) to adjourn the meeting carried. Mayor Amundson adjourned the meeting at 8:27pm.

Attest:						Approve:
Nic Miller					Shane Amundson
Auditor						Mayor
